# Sprint 3 Planning – Simple E-Commerce Application

## 1. Sprint Information

Sprint Name: Sprint 3المفروض sprint 1
Sprint Duration: Week 7 – Week 8
Sprint Length: 1 Weeks

Team Members:

- Abdullah Alshorafa – Product Owner

- Mohammed Saada – Scrum Master

- Rashid Dohdar – Lead Developer

- Yousef Mahmoud – Frontend Developer

Sprint Capacity:
4 members × 2 weeks × 3 hrs × 0.8 focus = 9.6 hours (approx)

Previous Sprint Velocity: 18 Points

Planned Story Points: 18 Points

# 2. Sprint Goal

Implement and finalize the User Interface layouts using XML and improve the user experience for the main application screens.

The sprint focuses on designing the UI layouts for major application features such as login, profile, cart, checkout, and product management.

# 3. Sprint Backlog

### UI Layout Implementation (XML)

Design Login & Authentication Screens

- activity_login.xml

- activity_sign_up.xml

- activity_sign_in_sign_up.xml

Story Points: 5

Design Product Management Screens

- activity_add_product.xml

- activity_edit_product.xml

- activity_product_details.xml

Story Points: 5

Design Shopping & Checkout Screens

- activity_cart.xml

- activity_check_out.xml

- custom_checkout.xml

- custom_recycler_cart.xml

Story Points: 5

Design User & Home Screens

- activity_home.xml

- activity_profile.xml

- activity_edit_user.xml

- custom_recycler.xml

- custom_alert.xml

Story Points: 3

Total Story Points: 18

# 5. Risks for Sprint 3

Risk:
Complex UI layouts may require additional time for testing.

Risk:
UI integration issues with backend logic.

Mitigation:

- Test each layout on the Android Emulator.

- Implement layouts incrementally.

- Review UI with the team before merging.

# 6. Definition of Done (DoD)

- XML layouts implemented and tested

- UI works correctly on Android Emulator

- Code reviewed by team members

- Changes pushed and merged to GitHub main branch

- Approved by Product Owner